TECHNICAL FIELD GUIDE

# Hand Joints, Gaze and Procedure-Step Label Assist

A fool-proof, human-in-the-loop plan for a small deployable model, with optional tool identity and 6D orientation.

Prepared for the AIOps dataset collection project | Version 1.0 | 16 July 2026

Recommendation Build a modular offline pre-annotation service around CVAT. Use a pretrained 21-keypoint hand model, sensor-derived gaze when possible, and a lightweight temporal segmenter trained on frozen visual + hand features. Do not train one monolithic model and do not accept predictions without human review.

# Decision summary

| Capability | MVP decision | Why |
| --- | --- | --- |
| Hand joints | MediaPipe Hand Landmarker proposals; fine-tune only after an error audit | Fast, 21 landmarks/hand, tracking-friendly; minimizes initial training. |
| Gaze | Record calibrated eye-gaze ray; project to RGB/depth. RGB-only output is explicitly a proxy. | True wearer gaze is not observable from a forward-facing camera. |
| Step | Frozen frame encoder + hand/object features → MS-TCN++ baseline; grammar/Viterbi post-processing. | Small-data friendly and temporally stable. |
| Tool labels | Detector/segmenter trained after taxonomy freeze; track across frames. | High value but sensitive to class definitions and occlusion. |
| Orientation | Defer to RGB-D + CAD/reference-image FoundationPose pilot. | 6D pose requires camera calibration and object geometry/reference views. |

# 1. Scope, assumptions and non-negotiable definitions

The target resembles IndustReal: egocentric assembly video with overlaid hand joints and gaze, plus a time-aligned procedure label. The system’s purpose is to reduce labelling time while preserving auditable ground truth.

Hard boundary A model proposal is not ground truth. Store model version, confidence, and review status for every generated annotation. Ground truth exists only after review or a validated sensor measurement.

| Term | Operational definition |
| --- | --- |
| Hand joint | One of 21 anatomical landmarks per hand, in image pixels plus visibility; optional normalized image and camera/world coordinates. |
| Gaze point | Intersection of a calibrated eye-gaze ray with the scene/depth surface, then projected into the RGB frame. Include validity and uncertainty radius. |
| Gaze proxy | Predicted attention hotspot from scene context when no eye sensor exists. Never call this measured gaze. |
| Step | A closed temporal interval [start, end) with exactly one canonical procedure-state label; background/transition is a valid class. |
| Tool label | Tracked instance identity and class; “active” means involved in hand contact, not merely visible. |
| Orientation | Object-to-camera rotation and translation, with coordinate convention, symmetry group, and pose validity. |

# 2. Acquisition design: decisions before collecting data

Preferred rig: synchronized RGB (≥1080p/30 fps), depth when orientation is planned, eye-gaze ray at native rate, camera intrinsics/extrinsics, timestamps from one monotonic clock, and optional IMU.

Mount and field of view must be fixed within a collection phase. Recalibrate whenever camera, headset fit, resolution, or lens settings change.

Per participant/session: eye calibration, 9-point validation, hand visibility test, tool pose validation, clock drift check, and a 30-second neutral/background segment.

Capture variation deliberately: users, handedness, gloves/skin tones, lighting, benches, camera tilt, tool instances, partial occlusion, errors, step order deviations, and pauses.

Privacy: obtain explicit consent for eye/biometric signals; minimize identity metadata; encrypt raw streams; define retention and deletion before collection.

Go/no-go for gaze If there is no eye tracker, revise the schema and UI to “attention proxy.” Do not spend the MVP budget training a face-based gaze model: the wearer’s face/eyes are absent in egocentric RGB.

# 3. Annotation contract and storage schema

Use a versioned JSON/JSONL canonical store; export COCO keypoints for hand training and a frame/segment table for temporal models. Never make CVAT export files the sole source of truth.

| Entity | Required fields |
| --- | --- |
| frame | video_id, frame_id, timestamp_ns, width, height, camera_id, calibration_id |
| hand | track_id, side {L,R,unknown}, 21×(x_px,y_px,visibility), bbox, occluded, source, model_version, confidence, review_status |
| gaze | origin_xyz, direction_xyz, point_xyz?, point_xy?, valid, uncertainty_deg/radius_px, calibration_id, source {sensor,proxy,manual} |
| step segment | step_id, start_ns, end_ns, status {correct,incorrect,aborted,unknown}, prerequisites, annotator, review_status |
| tool | track_id, class_id, bbox/mask, active, contact_hand, occlusion, source, confidence |
| pose | track_id, R_3x3 or quaternion, t_xyz_m, coordinate_frame, symmetry_id, valid, reprojection_error_px |

## Annotation rules that prevent ambiguity

Joints: label visible anatomical positions; for occluded joints use visibility=0 and either omit coordinates or mark inferred coordinates separately. Do not silently hallucinate.

Handedness: identify from wearer perspective. Permit “unknown” rather than forcing a side.

Gaze: suppress invalid samples during blinks/tracking loss; resample only after timestamp alignment; never interpolate across long invalid gaps.

Step boundary: start at the first task-directed motion/contact specified in the guide; end at the first frame the defined completion condition becomes true. Keep completion-state and action labels separate.

Errors: encode incorrect completion and aborted attempts explicitly; do not coerce them into the nearest successful step.

Double review every new class and every ambiguity; maintain a living adjudication log with visual examples.

# 4. System architecture

Pipeline: ingest and synchronize → frame sampling → proposal models → temporal smoothing/constraints → CVAT review → canonical export → QA sampling → training set registry. Each module is replaceable and independently evaluated.

| Service | Input | Output | MVP implementation |
| --- | --- | --- | --- |
| Synchronizer | RGB/depth/gaze/IMU timestamps | aligned sample index | Nearest timestamp with maximum-gap rule; log drift and dropped frames. |
| Hand proposer | RGB frames | 21 keypoints + side + confidence | MediaPipe Hand Landmarker; track IDs via temporal association; One-Euro/Kalman smoothing only for display. |
| Gaze projector | gaze ray + calibration + depth/mesh | 2D/3D point + uncertainty | Ray/depth intersection; calibrated transform; invalidate off-frame/no-hit samples. |
| Feature extractor | RGB clips/crops | frozen embeddings | Small pretrained video/image encoder; cache features once. |
| Step segmenter | embeddings + hand/tool signals | frame logits + boundaries | MS-TCN++ baseline; Viterbi/finite-state grammar constrained by procedure. |
| Review adapter | proposals | CVAT shapes/tracks/tags | Local CVAT auto-annotation function and SDK import/export. |
| Registry | models, labels, splits | reproducible dataset release | DVC/MLflow-style manifests or simple immutable object-store hashes. |

# 5. Model specifications

## 5.1 Hand joints (MVP)

Run a pretrained 21-landmark hand detector on every frame or every 2nd frame; use its tracking mode between detections.

Reject proposals below a tuned presence threshold; expand hand crops 20–30% to reduce fingertip truncation.

Associate tracks with handedness, bbox IoU, and landmark distance; allow track reset after prolonged occlusion.

Apply temporal smoothing to display/proposals, but retain raw coordinates. Do not smooth across cuts or missing tracks.

Fine-tune a small keypoint network only if the first 2,000 reviewed frames show systematic domain error (gloves, tools covering fingers, fisheye lens). Use corrected crops as training data.

Suggested fine-tune: 256×256 hand crops, 21 heatmaps plus visibility, geometric/color augmentation, synthetic occluders shaped like tools, AdamW, early stopping on participant-held-out PCK. Start with 1–3k diverse corrected hands; expand only if the learning curve is still rising.

## 5.2 Gaze (sensor-first)

Calibrate each wearer; store gaze ray origin/direction with the device timestamp and calibration ID.

Transform gaze ray into the RGB camera coordinate frame using time-specific headset pose and fixed extrinsics.

Intersect with depth/scene mesh. If depth is unavailable, project the ray to an agreed working-plane estimate and mark depth_assumed=true.

Project through camera intrinsics/distortion to image pixels; attach uncertainty derived from angular accuracy, distance, calibration residual, and synchronization error.

Filter blinks/invalid tracking. Use a short robust median filter only for visualization; retain raw samples.

Validate each session against known targets and fail collection if median angular/point error exceeds the project threshold.

Practical threshold For small targets, use a visible uncertainty circle rather than a cross alone. Microsoft describes HoloLens 2 gaze at ~30 Hz and approximately 1.5° around the target, recommending larger margins in interaction design; your measured session validation overrides this nominal figure.

## 5.3 Procedure-step segmentation (small model)

Use a two-stage design. Stage A caches frozen visual embeddings at 5–10 Hz and concatenates compact cues: normalized hand joints/velocities, hand presence, gaze-to-tool distances, active-tool logits, and optional audio. Stage B is a small MS-TCN++ temporal model with 2–4 stages, 8–10 dilated residual layers, 64–128 channels, dropout, and framewise cross-entropy plus temporal smoothing loss.

Train on whole sequences or long windows with overlap; class-balance without destroying real background frequency.

Post-process with minimum-duration rules and a procedure finite-state graph. Allow legal skips, repeats, errors, and rollback states—never enforce one ideal sequence.

Cold start: label 10–15 complete sessions across ≥5 people manually; freeze a participant-held-out validation/test split before tuning.

Active learning: rank segments by entropy, boundary disagreement, illegal transition, and model-versus-annotator disagreement; review these first.

Do not optimize frame accuracy alone; it rewards background and misses fragmented segments.

## 5.4 Tool identity and orientation (aspirational)

Tool labels: begin with 5–15 operationally meaningful classes after the taxonomy is frozen. Train a small detector/segmenter from boxes or masks and propagate with tracking. Store instance and class separately; add “other/unknown.” Orientation: use RGB-D, calibrated intrinsics, per-tool CAD or reference views, and FoundationPose. Define object frames and symmetries before annotation. Report pose invalid when the object is mostly occluded or symmetric orientation is unobservable.

# 6. Training, splits and leakage control

| Rule | Required implementation |
| --- | --- |
| Split unit | Participant × session × physical setup; never random frames. Keep all frames from a sequence in one split. |
| Test freeze | Freeze test IDs and labels before the first model comparison. No threshold tuning on test. |
| Versioning | Hash raw videos, calibration, label schema, taxonomy, split manifest, code commit, weights and inference config. |
| Pretraining | Record datasets/licenses and avoid test-environment leakage where possible. |
| Seed/repeat | At least 3 seeds for the temporal model if reporting comparative results. |
| Failure slices | Gloves, skin tone, handedness, lighting, occlusion, fast motion, tool class, participant, error steps, short steps. |

# 7. Evaluation and acceptance gates

| Capability | Metrics | Pilot acceptance gate (set after baseline) |
| --- | --- | --- |
| Hand joints | PCK@0.05/0.1 normalized by hand bbox; mean pixel error; visibility F1; track ID switches | ≥95% hands detected on in-domain review set; PCK@0.1 ≥0.90; no subgroup >10-point gap without remediation. |
| Gaze | valid-sample rate; angular error; pixel/3D point error; target-hit accuracy; calibration drift | Session validation passes predefined target error; ≥90% valid during usable footage; uncertainty displayed. |
| Steps | segmental F1@10/25/50; edit score; boundary MAE; per-class recall; frame accuracy secondary | F1@50 ≥0.75 on held-out participants and boundary MAE ≤1 s for MVP; thresholds adjustable to task cadence. |
| Tool | mAP50-95, mask AP, active-tool F1, track IDF1 | Per-class recall ≥0.85 for safety/critical tools before auto-proposal is enabled. |
| Orientation | ADD(-S), 2D reprojection, translation/rotation error, tracking loss | Gate per tool and symmetry; no aggregate-only acceptance. |
| Productivity | median review seconds/frame or minute; acceptance rate; correction distance; escaped-error audit | ≥2× reviewed-label throughput versus manual baseline with equal or better audited error rate. |

Quality sampling Blind-audit at least 10% of accepted proposals during pilot, stratified by confidence and failure slice. A second reviewer must not see whether a label was model-generated. Track false acceptance, not just correction rate.

# 8. Implementation roadmap (12 weeks)

| Weeks | Deliverable | Exit criterion |
| --- | --- | --- |
| 0–1 | Taxonomy, annotation guide, privacy review, rig decision, calibration protocol | 20 representative clips adjudicated; no unresolved definitions. |
| 2 | Capture/clock/calibration validation; canonical schema and split manifest | A 30-min pilot replays with <1-frame RGB alignment and documented gaze residuals. |
| 3–4 | CVAT project; hand proposal adapter; gaze projection overlay | Annotator can accept/edit joints and gaze; provenance exports correctly. |
| 5 | Manual gold set: 10–15 full sessions + double-labelled subset | Inter-annotator agreement meets thresholds or guide is revised. |
| 6–7 | Frozen feature extraction + MS-TCN++ baseline + grammar | Reproducible training; held-out metrics and failure slices reported. |
| 8 | Active-learning queue and confidence calibration | Uncertainty ranking finds more errors than random sampling. |
| 9 | End-to-end productivity trial versus manual baseline | ≥2× throughput without higher blinded-audit error. |
| 10–11 | Fix dominant failure modes; package local inference service | One-command/container deployment; deterministic export. |
| 12 | MVP release, model card, dataset card, operating SOP | All acceptance gates passed; rollback and monitoring tested. |
| Later | Tool detector; RGB-D/CAD orientation pilot | Separate go/no-go evaluation; does not block MVP. |

# 9. Engineering backlog and repository layout

Recommended structure: configs/ (taxonomy, calibration, splits), data_manifests/, src/sync, src/hands, src/gaze, src/steps, src/tools, src/cvat_adapter, tests/, evaluation/, model_cards/, annotation_guides/. Keep raw media outside Git; commit immutable manifests and checksums.

CLI: ingest, validate-calibration, propose-hands, project-gaze, extract-features, train-steps, infer, export-cvat, import-reviews, evaluate, audit.

Unit tests: coordinate transforms, distortion round-trip, timestamp maximum-gap behavior, schema validation, handedness mapping, interval boundaries.

Golden integration test: a 30-second clip with fixed expected hashes and metric outputs.

Operational safeguards: model-version pinning, low-confidence suppression, per-module kill switch, resumable jobs, structured logs, and no overwrite of reviewed labels.

Hardware target: start with one 8–12 GB NVIDIA GPU for offline proposals; CPU-only hand inference is feasible but benchmark on actual footage. Storage dominates compute—budget for original streams plus derivatives and backups.

# 10. Risks and mitigations

| Risk | Detection | Mitigation |
| --- | --- | --- |
| Egocentric hand occlusion | Low visibility, fingertip error near tools | Explicit occlusion labels; tool-shaped augmentation; crop margins; human review. |
| Gaze presented as truth without sensor | No eye stream/calibration ID | Rename to proxy; prohibit merge into measured-gaze field. |
| Step label leakage | Same participant/session in train and test | Manifest validator rejects overlapping groups. |
| Over-segmentation | High frame accuracy, low edit/F1 | Temporal smoothing loss, segment metrics, minimum-duration/grammar. |
| Taxonomy churn | Frequent class merges/splits | Pilot taxonomy first; stable IDs; migration scripts. |
| Automation bias | High acceptance but poor blind audit | Hide confidence for audit subset; second reviewer; confidence-stratified audit. |
| Orientation symmetry | Large rotation error but identical appearance | Declare symmetry group; use ADD-S/symmetry-aware scoring; invalid state. |
| Domain drift | Performance falls by user/tool/lighting | Slice dashboards; periodic gold set; retrain only after drift trigger. |

# 11. Pilot runbook

Freeze schema v0.1, step graph, tool list, coordinate conventions, and 20 visual examples per ambiguous label.

Record three dry-run sessions; validate timestamps, calibration transforms, gaze targets, hand visibility, storage, and consent flow before recruiting broadly.

Create a manual gold set with two annotators; adjudicate disagreements and update the guide once.

Benchmark manual-only annotation time and blind-audit error.

Run pretrained hand proposals and sensor gaze projection; measure proposal acceptance and correction distance.

Train the temporal model only after enough complete sequences exist; freeze participant-held-out splits.

Run a randomized crossover productivity study: manual-first vs assisted-first clips, balanced across annotators.

Pass acceptance gates, document known failure slices, and release the MVP. Otherwise disable the failing module while keeping the rest.

## Definition of done

One command turns synchronized raw streams into a reviewable CVAT task.

Every proposal has provenance, confidence, and immutable model/config identifiers.

Reviewed annotations round-trip without coordinate or timing loss.

Gold-set and productivity reports are reproducible from a frozen manifest.

Measured gaze and inferred attention proxy cannot be confused in schema or UI.

The system fails safely: missing calibration, invalid gaze, low-confidence hands, and illegal step transitions are surfaced—not silently filled.

# 12. Research basis and citations

Primary and authoritative sources used to shape the plan:

Schoonbeek et al., “IndustReal: A Dataset for Procedure Step Recognition Handling Execution Errors…” WACV 2024. — https://openaccess.thecvf.com/content/WACV2024/papers/Schoonbeek_IndustReal_A_Dataset_for_Procedure_Step_Recognition_Handling_Execution_Errors_WACV_2024_paper.pdf

IndustReal project and released annotation formats. — https://timschoonbeek.github.io/industreal.html

IndustReal repository (hand-joint and PSR label details). — https://github.com/TimSchoonbeek/IndustReal

Google MediaPipe Hands documentation: 21 landmarks and normalized coordinates. — https://github.com/google/mediapipe/blob/master/docs/solutions/hands.md

Microsoft HoloLens 2 eye tracking: ~30 Hz gaze ray, calibration, nominal angular accuracy. — https://learn.microsoft.com/en-us/windows/mixed-reality/design/eye-tracking

Microsoft HoloLens 2 Research Mode: depth/IR/IMU streams and frame poses. — https://learn.microsoft.com/en-us/windows/mixed-reality/develop/advanced-concepts/research-mode

Farha & Gall, “MS-TCN: Multi-Stage Temporal Convolutional Network for Action Segmentation,” CVPR 2019. — https://arxiv.org/abs/1903.01945

Li et al., “MS-TCN++,” temporal action segmentation. — https://arxiv.org/abs/2006.09220

Yi et al., “ASFormer: Transformer for Action Segmentation,” BMVC 2021. — https://www.bmva-archive.org.uk/bmvc/2021/assets/papers/0183.pdf

Ego4D Forecasting benchmark: hand/object interaction annotation and sequence tasks. — https://ego4d-data.org/docs/benchmarks/forecasting/

Wen et al., “FoundationPose: Unified 6D Pose Estimation and Tracking of Novel Objects,” CVPR 2024. — https://openaccess.thecvf.com/content/CVPR2024/html/Wen_FoundationPose_Unified_6D_Pose_Estimation_and_Tracking_of_Novel_Objects_CVPR_2024_paper.html

CVAT auto-annotation API: custom model adapter protocol. — https://zhiltsov-max.github.io/cvat/docs/api_sdk/sdk/auto-annotation/

CVAT project repository: SDK, AI-assisted labelling, tracking and QA capabilities. — https://github.com/cvat-ai/cvat

## Evidence-to-decision traceability

| Decision | Evidence used |
| --- | --- |
| Replicate IndustReal-style modalities, not its exact task assumptions | IndustReal paper/project/repository. |
| Use 21 hand landmarks as the interchange schema | MediaPipe Hands documentation and IndustReal’s joint annotations. |
| Sensor-first gaze and calibration gate | Microsoft eye tracking and Research Mode documentation. |
| Small temporal model and segment metrics | MS-TCN/MS-TCN++ and ASFormer action-segmentation literature. |
| Human review in a model-assisted tool | CVAT auto-annotation interface and tracking workflow. |
| CAD/reference-based 6D pose is optional | FoundationPose model assumptions and evaluation scope. |
| Participant/session splits and hand-object context | Ego4D annotation/forecasting design plus standard leakage control. |

# Final recommendation

Build now MVP = synchronized acquisition + canonical schema + MediaPipe hand proposals + sensor gaze projection + MS-TCN++ step proposals + CVAT review + blind QA. Defer tool orientation until RGB-D calibration and CAD/reference assets are proven. This delivers useful annotation acceleration while keeping scientific claims honest and labels auditable.